Software Test Plan (STP) - Campus Ride-Share Matching System

Project: Campus Ride-Share Matching System (CampusRide)

Version: 1.0

Authors: Sai Likhith (QA Lead), Sarva Sandip, T Surya

Date: 10-10-2026

Status: Draft

## 1. Introduction

Purpose: This document defines the test plan for CampusRide v1.0. It outlines objectives, scope, strategy, resources, schedule and responsibilities for testing.

Scope: Testing covers authentication and verification, profiles and driver approval, ride offers and requests, matching and ranking, booking lifecycle, in-app chat, ratings and history, notifications, administration, and the non-functional and security requirements in the SRS. Internals of third-party mapping, email and push services and hosting infrastructure are excluded.

References: CampusRide SRS v1.0 (42 functional, 11 non-functional, 10 security requirements), CampusRide SAD v1.0, OWASP ASVS / Top 10, WCAG 2.1, applicable data-protection requirements.

Definitions: CRMS (Campus Ride-Share Matching System), OTP (One-Time Password), SRS (Software Requirements Specification), RTM (Requirements Traceability Matrix), UAT (User Acceptance Testing), RBAC (Role-Based Access Control), IDOR (Insecure Direct Object Reference), SUS (System Usability Scale).

## 2. Test Items

- Authentication module (registration, OTP, login, lockout, reset)

- Profile and driver verification module

- Ride offer and ride request module (including location validation)

- Matching engine (filtering, direction check, scoring, re-evaluation)

- Booking module (join request, accept/reject, cancel, lifecycle, seat allocation)

- Messaging module (REST + WebSocket chat, block/report)

- Rating and ride-history module

- Notification module (in-app, email, push, reminders)

- Admin interface (verification, moderation, configuration, analytics, audit log)

- Web UI (responsive PWA) and REST API layer

## 3. Features to be Tested

Features mapped to SRS requirement IDs:

| Requirement ID | Feature | Priority |
| --- | --- | --- |
| CRS-F-001 | Register with institutional email + OTP | High |
| CRS-F-002 | Login and session handling | High |
| CRS-F-003 | Account lockout after failed logins | High |
| CRS-F-004 | Password reset | Medium |
| CRS-F-005 | Create and edit profile | Medium |
| CRS-F-006 | Driver registration and verification | High |
| CRS-F-010 | Create ride offer | High |
| CRS-F-011 | Edit or cancel ride offer | High |
| CRS-F-012 | Create ride request | High |
| CRS-F-013 | Edit or cancel ride request | Medium |
| CRS-F-014 | Location selection and validation | Medium |
| CRS-F-015 | Prevent overlapping rides | Medium |
| CRS-F-020 | Find compatible offers | High |
| CRS-F-021 | Rank matches by compatibility score | High |
| CRS-F-022 | Re-evaluate matches on changes | Medium |
| CRS-F-023 | Filter and sort match results | Low |
| CRS-F-024 | Atomic seat allocation | High |
| CRS-F-025 | Reverse matching for drivers | Medium |
| CRS-F-030 | Send join request | High |
| CRS-F-031 | Accept or reject join request | High |
| CRS-F-032 | Confirmation updates seats and notifies | High |
| CRS-F-033 | Cancel confirmed booking | High |
| CRS-F-034 | Start and complete ride | High |
| CRS-F-035 | Auto-expire pending requests | Medium |
| CRS-F-036 | Share ride details with a trusted contact | Medium |
| CRS-F-040 | In-app chat between linked users | High |
| CRS-F-041 | Persistent, near real-time delivery | High |
| CRS-F-042 | Report and block users | High |
| CRS-F-043 | Chat becomes read-only after the ride | Low |
| CRS-F-044 | Message validation | Medium |
| CRS-F-050 | Ride history | Medium |
| CRS-F-051 | Mutual ratings after completion | High |
| CRS-F-052 | Average rating display | Medium |
| CRS-F-053 | Immutable ratings and abuse flagging | Low |
| CRS-F-060 | Event notifications | High |
| CRS-F-061 | Departure reminders | Medium |
| CRS-F-062 | Notification preferences | Low |
| CRS-F-070 | Driver verification queue | High |
| CRS-F-071 | Moderation and user sanctions | High |
| CRS-F-072 | System configuration | Medium |
| CRS-F-073 | Usage analytics and export | Low |
| CRS-F-074 | Audit logging | High |
| CRS-NF-001 | Match search response time | High |
| CRS-NF-002 | General API and page speed | Medium |
| CRS-NF-003 | Scalability | Medium |
| CRS-NF-004 | Availability | High |
| CRS-NF-005 | Backup and recovery | High |
| CRS-NF-006 | Privacy and data protection | High |
| CRS-NF-007 | Usability | Medium |
| CRS-NF-008 | Accessibility | Medium |
| CRS-NF-009 | Compatibility | Medium |
| CRS-NF-010 | Maintainability | Medium |
| CRS-NF-011 | Audit and data retention | Medium |
| CRS-SR-001 | TLS 1.2+ everywhere | High |
| CRS-SR-002 | Password hashing & policy | High |
| CRS-SR-003 | RBAC & access control | High |
| CRS-SR-004 | Location & contact privacy | High |
| CRS-SR-005 | Input validation (SQLi/XSS/CSRF) | High |
| CRS-SR-006 | Rate limiting | Medium |
| CRS-SR-007 | Session / JWT security | High |
| CRS-SR-008 | Encryption at rest | Medium |
| CRS-SR-009 | Append-only audit log | High |
| CRS-SR-010 | Secure file upload | Medium |

## 4. Features Not to be Tested

- Internal logic of third-party services: maps/routing/geocoding provider, SMTP provider, push (FCM) infrastructure (only our integration and fallbacks are tested)

- University email server and any future SSO internals

- Browser, operating-system and cloud-provider internals

- Payments / fare splitting and live GPS tracking (out of scope for v1.0)

- Native mobile applications (only the responsive web app / PWA is delivered)

## 5. Test Approach / Strategy

Levels:

- Unit tests (module level): pytest for the Python services (matching score, booking state machine, validation, concurrency); Jest for UI components

- Integration tests: API + database with testcontainers-python (PostgreSQL/PostGIS, Redis) and httpx; maps, email and push stubbed with WireMock

- System tests (end-to-end): complete rider/driver/admin flows through the UI and API (Selenium, Postman/Newman)

- Acceptance tests (UAT): pilot group of students, drivers and an administrator against acceptance criteria

Types:

- Functional testing (all features, positive and negative cases)

- Regression testing (the pytest suite runs automatically on every pull request and on main via GitHub Actions, job test)

- Performance and load testing (match search, API latency, 1,000 concurrent sessions)

- Concurrency testing (simultaneous acceptances, duplicate join requests)

- Usability and accessibility testing (task time, SUS, WCAG 2.1 AA)

- Compatibility testing (browsers, devices, screen sizes)

- Security testing (see 5.1)

- Reliability testing (backup/restore, external-service failure and fallback)

Test design techniques: equivalence partitioning and boundary-value analysis (seats, time windows, 1000-character message, OTP/reset expiry), decision tables (matching rules: seats, time, distance, direction), state-transition testing (booking and ride lifecycle), pairwise combinations (browser/device), and exploratory testing sessions for chat and map picker.

Entry Criteria: stable build deployed to the test environment, test data loaded, external-service stubs ready, smoke test passed.

Exit Criteria: 100% of planned test cases executed; 0 critical and 0 high defects open; all High-priority requirements verified; performance and availability targets met; no high-severity security findings; all acceptance criteria satisfied and sign-off by the Product Owner.

### Defect severity

| Severity | Definition |
| --- | --- |
| Critical | System unusable, data loss/corruption, security breach, overbooking, or exposure of exact location/phone to unauthorised users |
| High | Major feature fails with no workaround (for example matching returns wrong results, booking cannot be confirmed) |
| Medium | Feature partly fails or has a workaround; incorrect messages; minor accessibility violations |
| Low | Cosmetic issues, typos, minor layout problems |

## 5.1 Security Validation

- Authentication: OTP expiry and brute-force limits, lockout after 5 failures, password reset link reuse/expiry, generic error messages (CRS-F-001 to 004)

- Password storage inspection (hash only) and confirmation that secrets (passwords, OTPs, tokens) never appear in logs (CRS-SR-002)

- TLS 1.2+ verification and HSTS using a scanner (testssl / SSL Labs-style) for HTTPS, WSS and database links (CRS-SR-001)

- Authorisation: RBAC and IDOR tests - a rider/driver trying to read or change another user's booking, chat, history or admin endpoints (CRS-SR-003)

- Privacy: confirm API responses before booking confirmation contain only approximate locations and no phone or vehicle number (CRS-SR-004)

- OWASP ZAP baseline and active scan; SQL injection, XSS and CSRF tests; fuzzing of text inputs (messages, comments, addresses) and JSON payloads (CRS-SR-005)

- Rate-limit tests for login, OTP and chat flooding (CRS-SR-006)

- JWT tampering, expiry, revocation on logout/password change/suspension and cookie flags (CRS-SR-007)

- File-upload tests: wrong type, oversize, double extension, path traversal (CRS-SR-010)

- Encryption-at-rest check of phone and licence fields; audit-log completeness and immutability (CRS-SR-008, 009)

- Privacy checklist: data export and deletion, data minimisation (CRS-NF-006)

## 6. Test Environment

| Hardware | Test server / cloud VM (4 vCPU, 8 GB RAM, 100 GB); load-generator VM; client devices: laptop, Android phone (Android 10+), iPhone (iOS 14+) |
| --- | --- |
| Software | CampusRide web app v1.0 and API (Docker Compose: Nginx, FastAPI/Uvicorn, PostgreSQL + PostGIS, Redis); maps/email/push stubs (WireMock, MailHog); browsers: Chrome, Edge, Firefox, Safari (latest two versions) |
| Tools | pytest, pytest-cov, testcontainers-python, Jest, Selenium (UI automation), Postman/Newman (API), JMeter (performance), OWASP ZAP (security), axe and Lighthouse (accessibility/performance), pytest-cov and SonarQube (coverage/quality), GitHub Actions (CI), Jira (defect tracking) |
| Test Data | 200 dummy users (riders, drivers, admins) with institutional-style emails; 50 approved vehicles; 500 offers and 500 requests generated around campus coordinates with known expected matches; 5,000-offer dataset for load tests; edge-case data (offers with 0 seats, past times, out-of-area points) |
| Environments | Dev (developers), Test/QA (this plan), Staging (UAT and performance, production-like) |

## 7. Test Schedule

Milestones:

| Milestone | Date |
| --- | --- |
| Test case design | 12-Oct-2026 |
| Environment and test-data setup | 14-Oct-2026 |
| Test execution start (smoke, functional, integration) | 15-Oct-2026 |
| Performance, security and accessibility testing | 22-Oct-2026 to 28-Oct-2026 |
| Test execution end (including regression) | 30-Oct-2026 |
| UAT | 02-Nov-2026 to 05-Nov-2026 |
| Test Summary Report | 06-Nov-2026 |

## 8. Test Deliverables

- Test Plan (this document)

- Test Cases (70 cases in Appendix A; manual and automated)

- Test Scripts (pytest, Selenium, Newman, JMeter)

- Test Data sets and generation scripts

- Test Execution Logs

- Defect Reports (Jira)

- Security scan and accessibility audit reports

- Performance test report

- Test Summary Report

## 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Sai Likhith | Prepare plan, coordinate execution, report status, maintain the traceability matrix |
| Test Engineer | Sarva Sandip, Sai Likhith, T Surya | Each member designs, automates and executes the test cases for the features they built; logs defects in Jira |
| Security / Performance Tester | T Surya | Run ZAP, fuzzing, JMeter load tests and analyse results |
| Developer (Dev Lead: T Surya) | Sarva Sandip, Sai Likhith, T Surya | Unit tests, defect fixes and triage; peer-review each other's pull requests |
| Product Owner | Sarva Sandip | Approve test results, sign off readiness |
| UAT participants | Pilot students, driver, admin | Execute acceptance scenarios and give feedback (SUS) |

## 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Request early smoke builds from the dev team; automate smoke tests in CI |
| Test environment downtime | Maintain a backup environment on a cloud VM; infrastructure as code (Docker Compose) |
| Dependency on third-party maps/email/push services | Use stubs (WireMock, MailHog) for repeatable tests; run a small number of live-provider checks |
| Insufficient realistic data for matching and load tests | Generate datasets with known expected matches; scale scripts for 5,000 offers |
| Concurrency defects hard to reproduce | Dedicated concurrent tests (TC-Match-06) with repeated runs and database-level assertions |
| Limited availability of pilot users for UAT/SUS | Schedule UAT slots early; use at least 10 participants including a driver and an admin |

## 11. Assumptions & Dependencies

- The test environment and stubs for maps/email/push will be stable and available

- Test data (accounts, vehicles, rides) will be generated before execution

- Admin test accounts and configuration access will be provided

- Requirements are baselined in SRS v1.0; changes follow change control and update the RTM

- Mobile devices for compatibility testing are available to the team

## 12. Suspension & Resumption Criteria

Suspend testing if:

- Environment unavailable for more than 4 hours

- Build is too unstable (blocks more than 30% of test cases)

- A critical defect (for example data exposure, overbooking) is found that invalidates further results

Resume testing if:

- Blocking defects are resolved and a new build passes the smoke test

- Environment is stabilised and test data restored

## 13. Test Case Management & Traceability

The RTM maps every SRS requirement to one or more test cases (SRS Section 8); Appendix A lists each test case with its requirement. Examples:

- CRS-F-001 (registration with OTP) -> TC-Auth-01, TC-Auth-02

- CRS-F-020 (find compatible offers) -> TC-Match-01, TC-Match-02

- CRS-F-024 (atomic seat allocation) -> TC-Match-06

- CRS-NF-001 (match search response time) -> TC-Perf-01

- CRS-SR-004 (location privacy) -> TC-Sec-05

### Coverage summary

| Area | Requirements | Test cases |
| --- | --- | --- |
| Functional - Registration, Authentication & Profile | 6 | 8 |
| Functional - Ride Offers & Ride Requests | 6 | 7 |
| Functional - Matching | 6 | 7 |
| Functional - Booking & Ride Lifecycle | 7 | 8 |
| Functional - Messaging | 5 | 5 |
| Functional - Ride History & Ratings | 4 | 5 |
| Functional - Notifications | 3 | 3 |
| Functional - Administration & Monitoring | 5 | 6 |
| Non-functional requirements | 11 | 11 |
| Security requirements | 10 | 10 |
| Total | 63 | 70 |

### Requirement to test-case matrix

| Requirement ID | Requirement | Priority | Test case(s) |
| --- | --- | --- | --- |
| CRS-F-001 | Register with institutional email + OTP | High | TC-Auth-01, TC-Auth-02 |
| CRS-F-002 | Login and session handling | High | TC-Auth-03, TC-Auth-04 |
| CRS-F-003 | Account lockout after failed logins | High | TC-Auth-05 |
| CRS-F-004 | Password reset | Medium | TC-Auth-06 |
| CRS-F-005 | Create and edit profile | Medium | TC-Prof-01 |
| CRS-F-006 | Driver registration and verification | High | TC-Prof-02 |
| CRS-F-010 | Create ride offer | High | TC-Ride-01, TC-Ride-02 |
| CRS-F-011 | Edit or cancel ride offer | High | TC-Ride-03 |
| CRS-F-012 | Create ride request | High | TC-Ride-04 |
| CRS-F-013 | Edit or cancel ride request | Medium | TC-Ride-05 |
| CRS-F-014 | Location selection and validation | Medium | TC-Ride-06 |
| CRS-F-015 | Prevent overlapping rides | Medium | TC-Ride-07 |
| CRS-F-020 | Find compatible offers | High | TC-Match-01, TC-Match-02 |
| CRS-F-021 | Rank matches by compatibility score | High | TC-Match-03 |
| CRS-F-022 | Re-evaluate matches on changes | Medium | TC-Match-04 |
| CRS-F-023 | Filter and sort match results | Low | TC-Match-05 |
| CRS-F-024 | Atomic seat allocation | High | TC-Match-06 |
| CRS-F-025 | Reverse matching for drivers | Medium | TC-Match-07 |
| CRS-F-030 | Send join request | High | TC-Book-01 |
| CRS-F-031 | Accept or reject join request | High | TC-Book-02 |
| CRS-F-032 | Confirmation updates seats and notifies | High | TC-Book-03 |
| CRS-F-033 | Cancel confirmed booking | High | TC-Book-04, TC-Book-05 |
| CRS-F-034 | Start and complete ride | High | TC-Book-06 |
| CRS-F-035 | Auto-expire pending requests | Medium | TC-Book-07 |
| CRS-F-036 | Share ride details with a trusted contact | Medium | TC-Book-08 |
| CRS-F-040 | In-app chat between linked users | High | TC-Msg-01 |
| CRS-F-041 | Persistent, near real-time delivery | High | TC-Msg-02 |
| CRS-F-042 | Report and block users | High | TC-Msg-03 |
| CRS-F-043 | Chat becomes read-only after the ride | Low | TC-Msg-04 |
| CRS-F-044 | Message validation | Medium | TC-Msg-05 |
| CRS-F-050 | Ride history | Medium | TC-Hist-01 |
| CRS-F-051 | Mutual ratings after completion | High | TC-Rate-01, TC-Rate-02 |
| CRS-F-052 | Average rating display | Medium | TC-Rate-03 |
| CRS-F-053 | Immutable ratings and abuse flagging | Low | TC-Rate-04 |
| CRS-F-060 | Event notifications | High | TC-Notif-01 |
| CRS-F-061 | Departure reminders | Medium | TC-Notif-02 |
| CRS-F-062 | Notification preferences | Low | TC-Notif-03 |
| CRS-F-070 | Driver verification queue | High | TC-Admin-01 |
| CRS-F-071 | Moderation and user sanctions | High | TC-Admin-02, TC-Admin-03 |
| CRS-F-072 | System configuration | Medium | TC-Admin-04 |
| CRS-F-073 | Usage analytics and export | Low | TC-Admin-05 |
| CRS-F-074 | Audit logging | High | TC-Admin-06 |
| CRS-NF-001 | Match search response time | High | TC-Perf-01 |
| CRS-NF-002 | General API and page speed | Medium | TC-Perf-02 |
| CRS-NF-003 | Scalability | Medium | TC-Perf-03 |
| CRS-NF-004 | Availability | High | TC-Rel-02 |
| CRS-NF-005 | Backup and recovery | High | TC-Rel-01 |
| CRS-NF-006 | Privacy and data protection | High | TC-Sec-01 |
| CRS-NF-007 | Usability | Medium | TC-UX-01 |
| CRS-NF-008 | Accessibility | Medium | TC-UX-02 |
| CRS-NF-009 | Compatibility | Medium | TC-Compat-01 |
| CRS-NF-010 | Maintainability | Medium | TC-Maint-01 |
| CRS-NF-011 | Audit and data retention | Medium | TC-Ops-01 |
| CRS-SR-001 | TLS 1.2+ everywhere | High | TC-Sec-02 |
| CRS-SR-002 | Password hashing & policy | High | TC-Sec-03 |
| CRS-SR-003 | RBAC & access control | High | TC-Sec-04 |
| CRS-SR-004 | Location & contact privacy | High | TC-Sec-05 |
| CRS-SR-005 | Input validation (SQLi/XSS/CSRF) | High | TC-Sec-06 |
| CRS-SR-006 | Rate limiting | Medium | TC-Sec-07 |
| CRS-SR-007 | Session / JWT security | High | TC-Sec-08 |
| CRS-SR-008 | Encryption at rest | Medium | TC-Sec-09 |
| CRS-SR-009 | Append-only audit log | High | TC-Sec-10 |
| CRS-SR-010 | Secure file upload | Medium | TC-Sec-11 |

## 14. Test Metrics & Reporting

Metrics collected:

- % test cases executed

- % passed / failed / blocked

- Defect density (defects per module) and defect aging

- Requirement coverage (from RTM)

- Automated test coverage (pytest-cov >= 70% on the service layer)

- Performance results (p95 match-search time, API latency, throughput)

- Security findings by severity (ZAP)

- Usability results (task completion time, SUS score)

Reports:

- Daily execution status

- Weekly defect summary

- Final Test Summary Report

## 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Sai Likhith |  |
| Dev Lead | T Surya |  |
| Product Owner | Sarva Sandip |  |

# Appendix A: Test Case Catalogue

The 70 test cases below cover all requirements. Priority follows the priority of the requirement tested.

| TC ID | Title / Objective | Requirement | Type | Level | Priority |
| --- | --- | --- | --- | --- | --- |
| TC-Auth-01 | Register with valid institutional email and verify OTP | CRS-F-001 | Functional | System | High |
| TC-Auth-02 | Reject non-institutional email, wrong OTP and expired OTP | CRS-F-001 | Functional | System | High |
| TC-Auth-03 | Login with valid and invalid credentials | CRS-F-002 | Functional | System | High |
| TC-Auth-04 | Session expires after 30 minutes of inactivity | CRS-F-002 | Functional | System | High |
| TC-Auth-05 | Lock account after 5 failed logins and verify audit entry | CRS-F-003 | Functional | System | High |
| TC-Auth-06 | Password reset link: valid, expired and reused cases | CRS-F-004 | Functional | System | Medium |
| TC-Prof-01 | Create/edit profile and verify phone-number visibility rules | CRS-F-005 | Functional | System | Medium |
| TC-Prof-02 | Driver application, approval and offer-posting permission | CRS-F-006 | Functional | System | High |
| TC-Ride-01 | Create valid ride offer (single and recurring) | CRS-F-010 | Functional | System | High |
| TC-Ride-02 | Reject offer with past time, zero seats or seats above capacity | CRS-F-010 | Functional | System | High |
| TC-Ride-03 | Edit/cancel an offer that has confirmed riders | CRS-F-011 | Functional | System | High |
| TC-Ride-04 | Create valid ride request and trigger matching | CRS-F-012 | Functional | System | High |
| TC-Ride-05 | Edit/cancel ride request with pending join requests | CRS-F-013 | Functional | System | Medium |
| TC-Ride-06 | Select location by landmark, pin and search; reject out-of-area point | CRS-F-014 | Functional | System | Medium |
| TC-Ride-07 | Reject overlapping confirmed rides for the same user | CRS-F-015 | Functional | System | Medium |
| TC-Match-01 | Return offers that satisfy distance, time, seat and direction rules | CRS-F-020 | Functional | Integration | High |
| TC-Match-02 | Exclude offers failing each rule (no seats, out of window, wrong direction, too far) | CRS-F-020 | Functional | Integration | High |
| TC-Match-03 | Verify ranking order and score formula on a fixed data set | CRS-F-021 | Functional | Integration | High |
| TC-Match-04 | New compatible offer triggers notification within 60 s | CRS-F-022 | Functional | Integration | Medium |
| TC-Match-05 | Filter and sort match results | CRS-F-023 | Functional | Integration | Low |
| TC-Match-06 | Concurrent acceptance test: no overbooking | CRS-F-024 | Functional / Concurrency | Integration | High |
| TC-Match-07 | Driver views compatible requests and sends invitation | CRS-F-025 | Functional | Integration | Medium |
| TC-Book-01 | Send join request; reject duplicate | CRS-F-030 | Functional | System | High |
| TC-Book-02 | Driver accepts and rejects requests; non-owner is blocked | CRS-F-031 | Functional | System | High |
| TC-Book-03 | Acceptance reduces seats, notifies both and reveals details | CRS-F-032 | Functional | System | High |
| TC-Book-04 | Cancel confirmed booking and restore seats | CRS-F-033 | Functional | System | High |
| TC-Book-05 | Flag repeated late cancellations | CRS-F-033 | Functional | System | High |
| TC-Book-06 | Ride lifecycle transitions and invalid transitions | CRS-F-034 | Functional | System | High |
| TC-Book-07 | Pending requests expire on timeout and at departure | CRS-F-035 | Functional | System | Medium |
| TC-Book-08 | Generate and expire trusted-contact share link | CRS-F-036 | Functional | System | Medium |
| TC-Msg-01 | Chat allowed only for users with a shared booking | CRS-F-040 | Functional | System | High |
| TC-Msg-02 | Delivery latency, persistence and offline notification | CRS-F-041 | Functional | System | High |
| TC-Msg-03 | Block and report user from chat | CRS-F-042 | Functional | System | High |
| TC-Msg-04 | Chat becomes read-only 24 h after ride end | CRS-F-043 | Functional | System | Low |
| TC-Msg-05 | Over-length and script-injection messages | CRS-F-044 | Functional | System | Medium |
| TC-Hist-01 | View and filter ride history; no access to other users' history | CRS-F-050 | Functional | System | Medium |
| TC-Rate-01 | Submit valid rating after completion | CRS-F-051 | Functional | System | High |
| TC-Rate-02 | Reject duplicate, late and non-participant ratings | CRS-F-051 | Functional | System | High |
| TC-Rate-03 | Average rating calculation and 'New' label | CRS-F-052 | Functional | System | Medium |
| TC-Rate-04 | Rating immutability and comment flagging | CRS-F-053 | Functional | System | Low |
| TC-Notif-01 | Notification generated for every listed event | CRS-F-060 | Functional | Integration | High |
| TC-Notif-02 | Departure reminder timing | CRS-F-061 | Functional | Integration | Medium |
| TC-Notif-03 | Per-channel and per-category preferences | CRS-F-062 | Functional | Integration | Low |
| TC-Admin-01 | Approve and reject driver applications | CRS-F-070 | Functional | System | High |
| TC-Admin-02 | Review report and warn user | CRS-F-071 | Functional | System | High |
| TC-Admin-03 | Suspend user: login blocked and open items removed | CRS-F-071 | Functional | System | High |
| TC-Admin-04 | Change configuration values and verify behaviour | CRS-F-072 | Functional | System | Medium |
| TC-Admin-05 | Analytics figures and CSV export | CRS-F-073 | Functional | System | Low |
| TC-Admin-06 | Audit entries for security and admin actions | CRS-F-074 | Functional | System | High |
| TC-Perf-01 | Match search response time under 500 users / 5,000 offers | CRS-NF-001 | Performance | System | High |
| TC-Perf-02 | API latency and page-load time | CRS-NF-002 | Performance | System | Medium |
| TC-Perf-03 | Load test at 1,000 concurrent sessions | CRS-NF-003 | Performance | System | Medium |
| TC-Rel-02 | Uptime and health-check monitoring verification | CRS-NF-004 | Reliability | System | High |
| TC-Rel-01 | Backup restore drill and confirmed-booking durability | CRS-NF-005 | Reliability | System | High |
| TC-Sec-01 | Privacy checklist, data export and account deletion | CRS-NF-006 | Security | System | High |
| TC-UX-01 | Task-time and SUS usability study | CRS-NF-007 | Usability / Accessibility | Acceptance | Medium |
| TC-UX-02 | WCAG 2.1 AA accessibility audit | CRS-NF-008 | Usability / Accessibility | Acceptance | Medium |
| TC-Compat-01 | Cross-browser and responsive layout matrix | CRS-NF-009 | Compatibility | System | Medium |
| TC-Maint-01 | Unit-test coverage and OpenAPI completeness check | CRS-NF-010 | Maintainability | Unit / Static | Medium |
| TC-Ops-01 | Retention and archival job | CRS-NF-011 | Operational | System | Medium |
| TC-Sec-02 | TLS configuration scan and HSTS check | CRS-SR-001 | Security | System | High |
| TC-Sec-03 | Password hashing, policy and log inspection | CRS-SR-002 | Security | System | High |
| TC-Sec-04 | RBAC and IDOR (cross-user access) tests | CRS-SR-003 | Security | System | High |
| TC-Sec-05 | Location and contact privacy before/after confirmation | CRS-SR-004 | Security | System | High |
| TC-Sec-06 | Injection, XSS and CSRF testing | CRS-SR-005 | Security | System | High |
| TC-Sec-07 | Rate limits for login, OTP and chat | CRS-SR-006 | Security | System | Medium |
| TC-Sec-08 | Token expiry, revocation and cookie flags | CRS-SR-007 | Security | System | High |
| TC-Sec-09 | Encryption at rest of sensitive fields | CRS-SR-008 | Security | System | Medium |
| TC-Sec-10 | Audit log completeness and immutability | CRS-SR-009 | Security | System | High |
| TC-Sec-11 | File upload validation and access control | CRS-SR-010 | Security | System | Medium |

# Appendix B: Sample Detailed Test Cases

### TC-Auth-01 - Register with institutional email and verify OTP

| Requirement | CRS-F-001 |
| --- | --- |
| Preconditions | Allowed domain configured as example.edu; email stub (MailHog) running |
| Test data | name: Asha K; email: asha@example.edu; password: Ride#2026a |
| Steps | 1. Open the registration page and submit the data above. 2. Read the OTP from the email stub. 3. Enter the OTP within 10 minutes. 4. Log in with the new credentials. |
| Expected result | Account is created as INACTIVE after step 1; becomes ACTIVE after step 3; login succeeds; password stored only as a hash. |

### TC-Match-02 - Exclude offers that fail a matching rule

| Requirement | CRS-F-020 |
| --- | --- |
| Preconditions | Rider request: pickup A, drop B, window 08:00-08:30, 1 seat; five offers seeded |
| Test data | O1 valid; O2 0 seats; O3 departs 09:15; O4 route runs B to A (wrong direction); O5 pickup 3 km from route |
| Steps | 1. Create the request via POST /requests. 2. Inspect the returned matches. |
| Expected result | Only O1 is returned; O2-O5 are excluded; response time within limits. |

### TC-Match-06 - Concurrent acceptance does not overbook

| Requirement | CRS-F-024 |
| --- | --- |
| Preconditions | One offer with 3 seats; 100 pending join requests of 1 seat each from different riders |
| Steps | 1. Using JMeter/Newman, send 100 simultaneous accept calls (as the owning driver) for different bookings. 2. Query the offer and bookings. |
| Expected result | Exactly 3 bookings CONFIRMED; seats_available = 0; remaining calls return 409 Seats unavailable; no negative seat count. |

### TC-Book-03 - Acceptance reduces seats, notifies both and reveals details

| Requirement | CRS-F-032 |
| --- | --- |
| Preconditions | Offer with 2 seats; rider has a pending join request for 1 seat |
| Steps | 1. Driver accepts the request. 2. Check offer seats, booking status, notifications of both users and the rider's booking view. |
| Expected result | Seats = 1; booking CONFIRMED; both users notified; exact pickup point and partner contact visible only to the two users. |

### TC-Sec-05 - Location and contact privacy before/after confirmation

| Requirement | CRS-SR-004 |
| --- | --- |
| Preconditions | Rider and driver accounts; a pending and a confirmed booking exist |
| Steps | 1. As the rider, fetch match results and the offer detail while the booking is pending. 2. Inspect the JSON for coordinates, phone and vehicle number. 3. Confirm the booking and fetch the booking detail again. 4. As a third user, request the same booking detail. |
| Expected result | Step 2: only approximate (about 500 m) locations and no phone/vehicle number. Step 3: exact pickup, phone and vehicle number present. Step 4: 403/404 and no data returned. |

# Appendix C: Automated Test Mapping (team repository)

The team repository (tests/) automates the service-layer test cases below with pytest; they run on every pull request through GitHub Actions (job test), and main is protected so merges require a green run and one approval. Remaining test cases (UI, performance, security scans, accessibility, compatibility, reliability) require the API/UI layers and are executed with the tools listed in Section 6.

| Test file | Test cases covered | Requirements |
| --- | --- | --- |
| tests/test_auth.py | TC-Auth-01, 02, 03, 05; TC-Sec-03 | CRS-F-001 to 003, CRS-SR-002 |
| tests/test_rides.py | TC-Ride-01, 02, 04, 06, 07 | CRS-F-010, 012, 014, 015 |
| tests/test_matching.py | TC-Match-01, 02, 03, 05 | CRS-F-020, 021, 023 |
| tests/test_booking.py | TC-Book-01 to 07; TC-Match-06 (100 concurrent acceptances, 3 seats) | CRS-F-024, 030 to 035 |
| tests/test_messaging.py | TC-Msg-01 to 05; TC-Sec-07 (chat rate limit) | CRS-F-040 to 044, CRS-SR-006 |
| tests/test_ratings.py | TC-Rate-01 to 04; TC-Hist-01 | CRS-F-050 to 053 |
| tests/test_notifications.py | TC-Notif-01, 02, 03 | CRS-F-060 to 062 |
| tests/test_admin.py | TC-Prof-02; TC-Admin-01, 03, 04, 05, 06; TC-Sec-10 | CRS-F-006, 070 to 074, CRS-SR-003, 009 |
| tests/test_end_to_end.py | Smoke test of the complete rider/driver journey | Integration of all modules |